🚀 Release Roadmap – Digital Loan Origination System (DLOS)

🎯 Vision

Transform a manual, paper-based loan process into a fully digital, automated, and customer-centric platform within 8 months.

🧭 Roadmap Overview (8 Months)

Month 1–2         Month 3–4            Month 5–6                 Month 7–8

-----------              -----------               -----------                     -----------

MVP Build          Automation          Customer Exp         Integration & Scale

🟢 Phase 1: MVP Foundation (Month 1–2)

🎯 Objective:

Enable basic digital loan application + internal processing

🔧 Key Deliverables:

- Online loan application (multi-step form)

- Auto-save functionality

- Document upload

- Loan officer dashboard (view + review)

💡 Outcome:

✔ Customers can apply digitally
✔ Internal teams can process applications
✔ Paper-based intake eliminated

🟡 Phase 2: Automation Core (Month 3–4)

🎯 Objective:

Eliminate manual bottlenecks & delays

🔧 Key Deliverables:

- OCR-based data extraction

- Credit bureau API integration

- Automated decisioning engine

- Referral routing to dashboard

💡 Outcome:

✔ Faster decision-making
✔ Reduced manual effort
✔ Intelligent processing begins

🔵 Phase 3: Customer Experience (Month 5–6)

🎯 Objective:

Enhance transparency & user experience

🔧 Key Deliverables:

- Customer application status portal

- SMS/Email notifications

- Real-time status updates

💡 Outcome:

✔ Reduced customer calls
✔ Improved satisfaction
✔ Self-service enabled

🟣 Phase 4: Integration & Completion (Month 7–8)

🎯 Objective:

Achieve end-to-end digital journey

🔧 Key Deliverables:

- E-signature integration

- Core banking system integration

- Loan disbursement automation

💡 Outcome:

✔ Zero branch dependency
✔ Fully digital loan lifecycle
✔ Operational efficiency maximized

📊 Business Impact Summary

- ⏱ Processing Time: 7–14 days → < 48 hours

- 💼 Manual Effort: Reduced by 60–70%

- 📞 Customer Calls: Significantly reduced

- 💰 Cost Savings: Reduced paper, postage, and manual ops

🧠 Delivery Approach

- Agile delivery with incremental value release

- MVP-first approach → automation → experience → integration

- Continuous feedback and iteration

🔥 Key Takeaway

“The roadmap focuses on delivering business value early, followed by automation and experience enhancements, ensuring a scalable and future-ready digital platform.”